# Product Backlog: Mumbai–Ahmedabad High-Speed Rail Corridor – Timetable Planning Solution

## Epic 1: Project Initiation & Stakeholder Engagement

### 1.1 Feature: Requirements Elicitation and Analysis

- User Story: As a business analyst, I want to gather and clarify all requirements from NHSRCL to ensure the solution meets operational and regulatory needs.

  - Task: Organize and conduct kickoff meetings with NHSRCL stakeholders.

  - Task: Develop a communication plan for all project stakeholders.

  - Task: Review existing plans and international standards.

### 1.2 Feature: Project Planning and Scheduling

- User Story: As a project manager, I want to define objectives, create the schedule, and plan resources so that the project can be executed efficiently and within budget.

  - Task: Create project schedule and milestones.

  - Task: Develop the project budget.

## Epic 2: Analysis & Data Preparation

### 2.1 Feature: Data Collection and Validation

- User Story: As a data engineer, I want to collect and validate geographic, infrastructure, and historical timetable data so that the scheduling models have high-quality input.

  - Task: Gather geographic, infrastructure, and operational data.

  - Task: Integrate data from existing high-speed rail networks as references.

  - Task: Audit and clean collected data for accuracy.

### 2.2 Feature: Demand and Technological Analysis

- User Story: As a system architect, I want to forecast passenger demand and analyze peak hours so that schedules can be optimized for real-world needs.

  - Task: Forecast peak/seasonal demand.

  - Task: Evaluate existing planning tools and software.

  - Task: Identify interfaces with NHSRCL’s current IT infrastructure.

## Epic 3: Timetable Solution Design & Development

### 3.1 Feature: Scheduling System Design

- User Story: As a software architect, I want to design an AI/ML-powered timetable generation system that can handle dynamic and automated scheduling.

  - Task: Define scheduling frequency and intervals.

  - Task: Design system architecture (cloud-based, hybrid, modular).

  - Task: Define APIs for integration with weather, passenger info, and signaling systems.

### 3.2 Feature: Algorithm Development & Simulation

- User Story: As a data scientist, I want to develop and test optimization algorithms so that the timetable minimizes delays and maximizes efficiency.

  - Task: Develop multi-criteria optimization algorithms.

  - Task: Simulate timetables to test efficiency and resolve bottlenecks.

  - Task: Adjust timetables based on simulation results.

### 3.3 Feature: Real-Time Monitoring and Control

- User Story: As an operator, I want real-time monitoring of train operations to identify and resolve delays instantly.

  - Task: Implement real-time dashboard with performance monitoring.

  - Task: Enable dynamic adjustments for delays, maintenance, or emergencies.

### 3.4 Feature: User Access and Security

- User Story: As an NHSRCL admin, I want role-based access control and secure authentication for the scheduling platform.

  - Task: Implement RBAC for different user roles.

  - Task: Add multi-factor authentication for critical operations.

  - Task: Set up audit logging and compliance checks.

## Epic 4: Documentation, Training, and Compliance

### 4.1 Feature: Documentation and Training Materials

- User Story: As a project manager, I want to produce clear documentation and training guides so NHSRCL staff can use and maintain the system.

  - Task: Write System Requirements Specification (SRS).

  - Task: Create user manuals and onboarding materials.

  - Task: Conduct staff training sessions.

### 4.2 Feature: Quality Assurance and Compliance

- User Story: As a QA lead, I want to validate deliverables against quality standards to ensure compliance with NHSRCL and international regulations.

  - Task: Plan and conduct quality reviews and audits.

  - Task: Document compliance with ISO 9001:2015, UIC standards, and Indian Railways regulations.

  - Task: Implement test automation and monthly data accuracy audits.

## Epic 5: Proposal Preparation, Review, and Submission

### 5.1 Feature: Proposal Document Development

- User Story: As a project manager, I want to prepare a comprehensive, persuasive proposal with clear technical and financial analysis for NHSRCL review.

  - Task: Draft executive summary, scope, methodology, and cost-benefit analysis.

  - Task: Develop visual aids and PowerPoint presentations.

### 5.2 Feature: Proposal Presentation and Feedback

- User Story: As a team lead, I want to present the proposal to NHSRCL, collect feedback, and refine the submission for final approval.

  - Task: Present the proposal to stakeholders.

  - Task: Address stakeholder inquiries and feedback.

  - Task: Update proposal and resubmit as necessary.

## Epic 6: Risk and Issue Management

### 6.1 Feature: Risk Identification and Tracking

- User Story: As a risk manager, I want to maintain a Risk Register and proactively address project threats and opportunities.

  - Task: Identify technical, operational, financial, regulatory, and stakeholder risks.

  - Task: Assess risks using a Probability-Impact Matrix.

  - Task: Track and review risks monthly via JIRA.

### 6.2 Feature: Risk Mitigation and Reporting

- User Story: As a project manager, I want to implement risk responses and report on risk status to minimize impact on project objectives.

  - Task: Develop mitigation plans for high-priority risks.

  - Task: Monitor triggers and implement response actions.

  - Task: Prepare and share risk reports with NHSRCL.

## Epic 7: Project Closure and Lessons Learned

### 7.1 Feature: Project Review and Closure

- User Story: As a project sponsor, I want to formally review the project, gather lessons learned, and ensure all documentation is archived.

  - Task: Summarize key insights and lessons learned.

  - Task: Identify improvements for future projects.

  - Task: Archive all project documentation and code.

### Prioritization

- Initial focus: Requirements elicitation, data collection, and stakeholder communication.

- Subsequent sprints: Technical solution design, algorithm development, and real-time monitoring.

- Parallel activities: Documentation, quality assurance, and risk management.

- Final sprints: Proposal development, feedback incorporation, and project closure.