# Project Scope Statement

Mumbai–Ahmedabad High-Speed Rail Corridor – Proposal Development for Efficient Timetable Planning and Execution

## 1. Project Objectives

The primary objective of this project is to develop a comprehensive, cost-effective, and data-driven proposal for the planning and execution of train schedules along the Mumbai–Ahmedabad High-Speed Rail Corridor. This proposal will aim to:

- Enhance efficiency and punctuality of train operations using AI/ML-based predictive analytics.

- Ensure compliance with NHSRCL guidelines and international railway standards.

- Optimize resource allocation to improve operational efficiency and minimize delays.

- Deliver a high-quality proposal that includes technical feasibility analysis, financial projections, and an implementation roadmap for NHSRCL.

## 2. Project Scope Description

The project involves the development of a detailed timetable planning and execution proposal that incorporates:

- Automated scheduling models that optimize train operations based on passenger demand, station capacity, and energy efficiency.

- Real-time monitoring and adjustment mechanisms for delay management and dynamic schedule updates.

- Stakeholder collaboration with NHSRCL and regulatory bodies to align the proposal with operational needs.

- Financial analysis including cost estimates, return on investment (ROI), and funding requirements.

- Regulatory compliance framework to ensure adherence to Indian Railways’ safety and operational guidelines.

### In-Scope:

- AI/ML-driven timetable modeling and optimization.

- Compliance assessment against Indian and international railway standards.

- Proposal documentation, including technical details and cost estimates.

- Development of presentation materials for NHSRCL stakeholders.

### Out-of-Scope:

- Direct implementation of the scheduling system.

- Development of hardware infrastructure for railway operations.

- Deployment of AI/ML models in live railway operations.

## 3. Project Deliverables

The key deliverables for this project include:

- Proposal Document:

  - Executive summary and strategic objectives.

  - Detailed project scope, methodology, and implementation roadmap.

  - Cost-benefit analysis and ROI projections.

- Technical Solution:

  - AI/ML-driven timetable optimization framework.

  - System architecture for real-time monitoring.

  - Simulation models for schedule feasibility validation.

- Presentation Materials:

  - PowerPoint presentations for NHSRCL stakeholders.

  - Supporting documents, graphs, and data visualizations.

## 4. Acceptance Criteria

For the proposal and deliverables to be accepted, the following conditions must be met:

- The proposal aligns with NHSRCL’s strategic goals and operational requirements.

- AI-driven scheduling models achieve at least 95% accuracy in simulations.

- Compliance with NHSRCL and international high-speed rail standards (UIC, ISO 9001:2015).

- Stakeholder approval from NHSRCL’s review committee.

## 5. Project Constraints

- Time: The final proposal must be submitted by June 15, 2025.

- Budget: Total budget is estimated at €950,000, with allocated costs for personnel, R&D, and documentation.

- Regulatory Compliance: The solution must meet Indian Railways’ safety and operational regulations.

- Technology: AI/ML models must be compatible with NHSRCL’s existing IT infrastructure.

## 6. Project Assumptions

- NHSRCL will provide timely access to operational data required for timetable modeling.

- The project team will have access to sufficient computational resources for AI/ML simulations.

- Key stakeholders will be available for collaboration and review meetings as scheduled.

- The budget and funding for proposal development will remain unchanged throughout the project duration.

## 7. Project Exclusions

The project does not include:

- Physical construction or modification of railway infrastructure.

- Deployment of scheduling models into NHSRCL’s operational system.

- Real-time AI testing with actual train movements.

## 8. Project Boundaries

The project will start with a requirement analysis phase (Feb 2025) and conclude with the submission of the final proposal (June 2025). Key boundary conditions include:

- Geographical scope: The Mumbai–Ahmedabad High-Speed Rail Corridor.

- Operational focus: Timetable planning and execution, not railway maintenance or infrastructure development.

## 9. Project Organization

### Project Team Roles and Responsibilities

- Project Sponsor (Nicole Schelter, CEO, viaTeams): Provides executive oversight and approvals.

- Project Manager (Roger Candoo, Teamlead Timetable Planning and Execution, viaTeams): Leads project execution, resource management, and stakeholder coordination.

- Technical Team: Develops AI/ML models and timetable simulations.

- Quality Assurance Team: Ensures compliance with regulatory and performance standards.

- Stakeholder Representatives (NHSRCL officials): Review and validate project deliverables.

## 10. Project Risks

### Identified Risks and Mitigation Strategies

| Risk | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Requirement misalignment | Project delays due to unclear NHSRCL expectations | Frequent stakeholder communication and validation checkpoints |
| Budget constraints | Limited funding affecting project scope | Provide cost-efficient alternative solutions |
| AI/ML model performance issues | Inaccurate scheduling predictions | Continuous testing and validation using historical data |
| Regulatory compliance issues | Delays due to non-compliance | Engage compliance experts early in the project |
| NHSRCL approval delays | Extended project timeline | Conduct weekly progress updates with NHSRCL decision-makers |

T

^^