Project Roadmap for Mumbai–Ahmedabad High-Speed Rail Corridor – Proposal Development for Efficient Timetable Planning and Execution

Phase 1: Project Initiation (Feb 2025)

- Key Activities:

  - Conduct kickoff meetings with NHSRCL and stakeholders.

  - Perform requirements analysis (align with NHSRCL objectives, evaluate existing studies).

  - Develop a communication plan for stakeholder engagement.

  - Define project scope, objectives, and success factors.

  - Establish project schedule and resource allocation.

- Milestone: Project Kickoff (15th Feb 2025)

Phase 2: Analysis & Feasibility Study (Feb–Mar 2025)

- Key Activities:

  - Gather relevant geographic, infrastructure, and timetable data.

  - Conduct demand forecasting (passenger trends, peak hour analysis).

  - Evaluate technology solutions (AI/ML scheduling, real-time adjustments).

  - Identify regulatory constraints and compliance requirements.

  - Develop risk register to assess project risks.

- Milestone: Requirement Analysis Completion (15th Mar 2025)

Phase 3: Timetable Development & Optimization (Mar–Apr 2025)

- Key Activities:

  - Define timetable frequency, departure/arrival times.

  - Perform simulation-based testing for feasibility.

  - Optimize schedules using AI and real-time analytics.

  - Identify and resolve bottlenecks in train operations.

  - Conduct internal validation and refinement.

- Milestone: Draft Proposal Submission (30th Apr 2025)

Phase 4: Proposal Refinement & Quality Assurance (May 2025)

- Key Activities:

  - Conduct stakeholder review sessions with NHSRCL.

  - Implement feedback and refinements in the proposal.

  - Perform quality assurance reviews (accuracy, compliance checks).

  - Finalize cost estimates and ROI projections.

  - Develop presentation materials for NHSRCL approval.

- Milestone: Proposal Review and Refinement (31st May 2025)

Phase 5: Final Submission & Approval Process (Jun 2025)

- Key Activities:

  - Present final proposal to NHSRCL Steering Committee.

  - Address last-minute feedback or compliance concerns.

  - Obtain formal approval from NHSRCL and Project Sponsor.

  - Conduct lessons learned session for future improvements.

- Milestone: Final Proposal Submission (15th Jun 2025)